OSAWERE ANTHONY

aosawere@biu.edu.ng

Abstract

The document contains the proposed timeline for the project’s design and development

MyPatient

PROJECT DEVELOPMENT TIMELINE

|  |  |  |
| --- | --- | --- |
| USERNAME | PASSWORD | STATION |
| record | record10# | Records/reception |
| paypoint | Paypoint10# | Point of Payment/ cashpoint |
| nurse | nurse10# | Nurse |
| lab | lab10# | Laboratory |
| doctor | doctor10# | Doctor |

*The above table contains DEMO user information to be used for testing purpose only, during the application’s development.*

*Please note that all username and passwords are in lowercase letters.*

*This user information will be available online (for testing) as each phase below is due.*

APPLICATION ACCESS  
The application can be access during development on the local network via <http://10.0.3.67:8081/> or via the locally setup domain <https://pear.ca/>

|  |  |  |
| --- | --- | --- |
| PHASE 1: RECORDS | | |
| DESCRIPTION | **STATUS** | **DUE** |
| User Authentication (login, change password & logout) | DONE | 22-May-2019 3:00PM |
| Search Patient (hospital no, name) | In progress | 22-May-2019 3:00PM |
| New Patient (create card) | DONE | 22-May-2019 3:00PM |
| Open Visit (create appointment) | In progress | 22-May-2019 3:00PM |
| Update Patient Info (basic & contact information) | In progress | 22-May-2019 3:00PM |

|  |  |  |
| --- | --- | --- |
| PHASE 2: PAYPOINT | | |
| DESCRIPTION | **STATUS** | **DUE** |
| User Authentication (login, change password & logout) | DONE | 23-May-2019 3:00PM |
| Search Patient (hospital no) | - | 23-May-2019 3:00PM |
| Prepare Bill/ Post Payment |  | 23-May-2019 3:00PM |

|  |  |  |
| --- | --- | --- |
| PHASE 3: NURSE | | |
| DESCRIPTION | **STATUS** | **DUE** |
| User Authentication (login, change password & logout) | DONE | 24-May-2019 3:00PM |
| Search Patient for appointments (hospital no) | - | 24-May-2019 3:00PM |
| Send patient for vitals | - | 24-May-2019 3:00PM |
| Schedule patient for consultation with doctor | - | 24-May-2019 3:00PM |
| Consultation List (calls patient up for consultation, marks patient’s consultation as in progress) | - | 24-May-2019 3:00PM |

|  |  |  |
| --- | --- | --- |
| PHASE 4: LABOURATORY | | |
| DESCRIPTION | **STATUS** | **DUE** |
| User Authentication (login, change password & logout) | DONE | 27-May-2019 3:00PM |
| Search Patient (hospital no), and run required test (VITALS) | - | 27-May-2019 3:00PM |
| Post test result (VITALS) of patients | - | 27-May-2019 3:00PM |

|  |  |  |
| --- | --- | --- |
| PHASE 5: DOCTOR | | |
| DESCRIPTION | **STATUS** | **DUE** |
| User Authentication (login, change password & logout) | DONE | 29-May-2019 3:00PM |
| Search Patient for consultation, profile and treatment history | - | 29-May-2019 3:00PM |
| New treatment history | - | 29-May-2019 3:00PM |
| Request laboratory test for patient | - | 29-May-2019 3:00PM |
| Prescribe drug for patient’s treatment | - | 30-May-2019 3:00PM |